VERITAS VELOCITY

Cybernetic Legos Architecture

& CAT Scan Diagnostic System

Project Development Plan

Version 1.0

January 2026

VERITAS LLC

Prairie du Sac, Wisconsin

# Table of Contents

1. Executive Summary ..................................................... 3

2. The Cybernetic Legos Philosophy ............................ 4

3. Neural Architecture Overview .................................. 5

4. Component Library Specifications ........................... 7

5. CAT Scan Diagnostic System ................................... 12

6. Development Phases & Timeline .............................. 16

7. Session Estimates & Resource Planning ................. 20

8. Project Flow Diagram ................................................ 23

9. Success Metrics & Milestones .................................. 25

10. Risk Management .................................................... 27

Appendix A: Neuron Card Template ............................. 28

Appendix B: Session Protocol Checklist ....................... 29

# 1. Executive Summary

VERITAS Velocity represents a fundamental evolution in how we build and maintain the VERITAS platform. Rather than treating each product (Veracity, Venom, Vital, Valor) as separate codebases, we are architecting a unified component library where every piece functions as a "cybernetic lego" - a self-contained, documented, traceable neural unit that can be assembled into different configurations.

## Core Objectives

- Transform monolithic Veracity codebase into modular, reusable components

- Reduce assessment time from ~2 minutes to 5-10 seconds perceived (streaming)

- Create CAT Scan diagnostic system for real-time architecture visualization

- Enable rapid assembly of Venom, Vital, and Valor from proven components

- Establish documentation standards that prevent accidental "synapse severing"

- Build parallel to Legacy Veracity - never risk the working system

## Key Innovation: The Neural Metaphor

Every component is a neuron with documented dendrites (inputs), axon terminals (outputs), and synaptic connections (touch points). The CAT Scan system provides real-time visualization of signal flow, enabling us to trace any issue to its source and simulate the impact of changes before making them.

## Timeline Overview

| Phase | Focus | Sessions |
| --- | --- | --- |
| Phase 1 | Foundation & Streaming | 4-6 sessions |
| Phase 2 | Intelligence Layer | 3-5 sessions |
| Phase 3 | Parallel Processing | 6-8 sessions |
| Phase 4 | CAT Scan & Optimization | 4-6 sessions |
| Phase 5 | Product Assembly | 8-12 sessions |
| TOTAL | Complete Platform | 25-37 sessions |

# 2. The Cybernetic Legos Philosophy

## The Problem We Are Solving

Over months of development, VERITAS has grown organically. Features were added, refined, and interconnected in ways that are not always visible. This creates risk: a well-intentioned optimization can sever invisible connections, breaking functionality in unexpected places. We have experienced this pain directly - the VeracityAdaptive removal incident taught us that even "helpful" refactoring can damage the system.

## The Cybernetic Legos Solution

Every component we build is a self-contained "lego" with clearly defined connection points. Like brain cells with dendritic connections, each piece:

- Has documented inputs (what it receives and from where)

- Has documented outputs (what it sends and to where)

- Has documented synapses (specific touch points to other components)

- Can be traced backward to understand how the whole system developed

- Can be simulated for removal impact before any changes are made

## The Neural Metaphor

We use brain terminology deliberately because it captures the essential qualities of what we are building:

| Term | Meaning in VERITAS |
| --- | --- |
| Neuron | A single component with defined function (e.g., ClaimClassifier) |
| Soma | The core function the neuron performs |
| Dendrites | Inputs - what data the neuron receives and from where |
| Axon Terminals | Outputs - what data the neuron sends and to where |
| Synapse | A specific connection point between two neurons |
| Connectome | The complete map of all neurons and their connections |
| Engram | Memory of how a product's brain developed over time |
| CAT Scan | Diagnostic imaging system for the VERITAS brain |

## Session Protocol: The Dendritic Handshake

Every development session follows a five-step protocol to maintain architectural integrity:

- RECALL: Review the connectome and relevant neuron cards

- PLAN: Identify what neuron we are building or modifying

- BUILD: Create/modify with synapses documented simultaneously

- TRACE: Verify we have not severed any connections

- COMMIT: Update the living documentation

This protocol ensures that every Claude instance can understand the system architecture and avoid accidental damage.

# 3. Neural Architecture Overview

## The Component Library

The VERITAS platform is built from six categories of neurons, each serving a distinct purpose in the information processing pipeline:

| INGEST | How information enters the system - parsing, extraction, monitoring |
| --- | --- |
| ANALYZE | How information gets evaluated - profiling, bias detection, patterns |
| VERIFY | How claims get checked against reality - search, credibility, consensus |
| WISDOM | The invisible wisdom engine - philosophy, history, empathy, humor |
| GUIDE | How users get helped - routing, conversation, recommendations |
| DISPLAY | How results get presented - streaming, visualization, export |

## Signal Flow Architecture

A typical assessment flows through the neural architecture as follows:

USER INPUT

↓

UserQueryParser [INGEST] → Parses raw input, detects language

↓

ClaimClassifier [ANALYZE] → Determines complexity, identifies type

↓

├→ WebSearcher [VERIFY] → Gathers sources (parallel)

└→ TrackRouter [GUIDE] → Routes to appropriate track

↓

RealityProfiler [ANALYZE] → Calculates Reality Profile

↓

IntegrityProfiler [ANALYZE] → Calculates Integrity Profile

↓

WisdomSynthesizer [WISDOM] → Generates Plain Truth

↓

StreamingRenderer [DISPLAY] → Progressive result display

↓

VINCULUMBridge [DISPLAY] → Universal translation

↓

USER SEES RESULTS

## Product Assembly Model

Different products assemble different combinations of neurons:

| Product | Primary Neurons Used |
| --- | --- |
| VERACITY | All six categories - full consumer truth-seeking experience |
| VENOM | INGEST (FeedMonitor), ANALYZE (PatternMatcher, TrendAnalyzer), VERIFY (CrossReferencer), DISPLAY (AlertRenderer) |
| VITAL | INGEST (FeedMonitor), ANALYZE (RealityProfiler, BiasDetector), VERIFY (ConsensusChecker), WISDOM (WisdomSynthesizer), DISPLAY (DigestFormatter) |
| VALOR | INGEST (UserQueryParser), ANALYZE (ArgumentMapper), WISDOM (BridgeBuilder, EmpathyModulator), GUIDE (ConversationManager, ProgressTracker) |

# 4. Component Library Specifications

## 4.1 INGEST Components

How information enters the system.

| Neuron | Function | Products |
| --- | --- | --- |
| ClaimExtractor | Pulls central claims from text/URL | All |
| SourceScraper | Fetches and cleans web content | Veracity, Venom, Vital |
| FeedMonitor | Watches RSS/social streams | Venom, Vital |
| UserQueryParser | Interprets natural language input | Veracity, Valor |
| DocumentProcessor | Handles PDFs, docs, uploads | All |
| TemporalDetector | Identifies time-sensitive claims | All |

## 4.2 ANALYZE Components

How information gets evaluated.

| Neuron | Function | Products |
| --- | --- | --- |
| RealityProfiler | Calculates Reality Profile (-10 to +10) | Veracity, Venom, Vital |
| IntegrityProfiler | Calculates Integrity Profile (-1 to +1) | Veracity, Venom, Vital |
| BiasDetector | Identifies framing and slant | All |
| FrameworkAnalyzer | Examines epistemic structure | Veracity, Valor |
| PatternMatcher | Spots misinformation signatures | Venom, Vital |
| TrendAnalyzer | Identifies emerging narratives | Venom, Vital |
| ArgumentMapper | Deconstructs claim/evidence chains | Veracity, Valor |
| ClaimClassifier | Determines complexity, routes appropriately | All |

## 4.3 VERIFY Components

How claims get checked against reality.

| Neuron | Function | Products |
| --- | --- | --- |
| WebSearcher | Real-time source verification | All |
| SourceCredibility | Evaluates source quality | All |
| ConsensusChecker | Gauges expert agreement | Veracity, Vital |
| TemporalVerifier | Checks current accuracy | All |
| CrossReferencer | Compares multiple sources | Veracity, Venom, Vital |
| FactDatabase | Cached verified facts | All |

## 4.4 WISDOM Components

The invisible wisdom engine - 6,000 years of human insight.

| Neuron | Function | Products |
| --- | --- | --- |
| PhilosophicalRouter | Selects relevant traditions | Veracity (B/C), Valor |
| HistoricalContextualizer | Draws parallels from 6000 years | All |
| ComedyEngine | Injects appropriate levity | Veracity, Valor |
| EmpathyModulator | Adjusts tone to user state | Veracity (B/C), Valor |
| WisdomSynthesizer | Generates Plain Truth insights | Veracity, Vital |
| BridgeBuilder | Finds common ground language | Valor |

## 4.5 GUIDE Components

How users get helped.

| Neuron | Function | Products |
| --- | --- | --- |
| TrackRouter | Determines A/B/C routing | Veracity |
| ConversationManager | Manages dialogue flow | Veracity (B/C), Valor |
| ActionRecommender | Suggests next steps | Valor |
| CrisisDetector | Identifies distress signals | Veracity (C), Valor |
| ProgressTracker | Monitors user journey | Valor |
| ResourceLinker | Connects to external help | Veracity (C), Valor |
| ComplexityRouter | Routes simple vs complex claims | All |

## 4.6 DISPLAY Components

How results get presented.

| Neuron | Function | Products |
| --- | --- | --- |
| StreamingRenderer | Progressive result display | All |
| ProfileVisualizer | Reality/Integrity graphics | Veracity, Vital |
| ConfidenceDisplay | -10 to +10 scale rendering | All |
| SourceCitation | Formatted source links | All |
| ExportEngine | PDF/JSON/Markdown/Print | All |
| DigestFormatter | Daily briefing layout | Vital |
| AlertRenderer | Warning/notification display | Venom |
| VINCULUMBridge | Universal translation layer | All |

# 5. CAT Scan Diagnostic System

The CAT Scan (Connectome Analysis & Tracing) system provides real-time visualization and diagnostics for the VERITAS neural architecture. It enables us to see signal flow, identify bottlenecks, detect severed connections, and simulate the impact of changes before making them.

## 5.1 Operating Modes

### LIVE Mode

Real-time visualization of signals flowing through the system as actual user queries are processed. Shows each neuron activating in sequence, with timing data and status indicators.

### HISTORICAL Mode

Review past traces to identify patterns, bottlenecks, and failure points. Aggregates data over time to reveal systemic issues and optimization opportunities.

### DIFF Mode

Compare two versions of the system (e.g., Legacy Veracity vs. Velocity) using the same test queries. Measures speed delta, quality delta, and structural differences.

## 5.2 Diagnostic Tools

| Tool | Purpose |
| --- | --- |
| Synapse Integrity Check | Scans all documented connections and reports healthy, degraded, or severed synapses |
| Damage Simulation | Simulates removal of a neuron and shows cascade failures before any changes are made |
| Signal Replay | Replays a failed signal step-by-step to identify exact point and cause of failure |
| Benchmark Runner | Runs standardized test suites against one or more system versions for comparison |
| Bottleneck Analyzer | Identifies which neurons consume the most time and contribute most to latency |
| Connectome Exporter | Exports the neural map in JSON, Mermaid diagram, or PNG visualization formats |

## 5.3 Health Dashboard

The Health Dashboard provides at-a-glance system status:

- Neuron status by category (healthy/degraded/dormant/severed counts)

- Documentation coverage percentage (target: 100% before v1.0)

- Recent activity log (creations, modifications, failures, recoveries)

- Product readiness indicators (percentage complete for each product)

## 5.4 Pre-Modification Synapse Check

Before ANY modification to a neuron, the CAT Scan enforces a check:

- Upstream Impact: Will neurons that feed this one break?

- Downstream Impact: Will neurons this one feeds break?

- Lateral Impact: Will coordinating neurons be affected?

- Mitigation Plan: What synapses need updating first?

Only after this check passes can modifications proceed. This prevents the accidental severing of invisible connections that has caused problems in the past.

# 6. Development Phases & Timeline

## Phase 1: Foundation & Streaming (Velocity v0.1)

| Duration | 4-6 sessions (8-12 hours) |
| --- | --- |
| Goal | Fork Legacy Veracity, implement streaming display, establish trace logging |

Deliverables:

- Complete /velocity/ folder structure with forked codebase

- Server-Sent Events (SSE) streaming from API endpoints

- Progressive UI rendering (content appears as generated)

- Basic trace logging infrastructure

- Initial CONNECTOME.md documentation

- First neuron cards (StreamingRenderer, UserQueryParser)

Success Metrics:

- Time to first content: < 5 seconds (down from ~120 seconds)

- Assessment quality: No regression from Legacy

- All traces logged and queryable

## Phase 2: Intelligence Layer (Velocity v0.2)

| Duration | 3-5 sessions (6-10 hours) |
| --- | --- |
| Goal | Add Haiku triage layer for intelligent routing of simple vs complex claims |

Deliverables:

- ClaimClassifier neuron (extracted and documented)

- ComplexityRouter neuron (simple → Haiku fast path, complex → Sonnet)

- Haiku integration for simple factual queries (8-12 second total)

- Benchmark suite comparing Haiku vs Sonnet quality

- Updated connectome with new pathways

Success Metrics:

- 50-70% of queries classified as "simple" and fast-tracked

- Simple query time: 8-12 seconds total

- Quality on simple queries: 95%+ match to Sonnet baseline

## Phase 3: Parallel Processing (Velocity v0.3)

| Duration | 6-8 sessions (12-16 hours) |
| --- | --- |
| Goal | Decompose assessment into parallel streams for concurrent processing |

Deliverables:

- ParallelOrchestrator neuron (manages concurrent API calls)

- Decomposed analyzer neurons (each runs independently)

- Aggregation logic for synthesizing parallel results

- Stream coordination (results display as each completes)

- Cost analysis (parallel calls vs sequential)

Success Metrics:

- 40-50% reduction in total assessment time

- Complex query time: 45-60 seconds (down from 90-120)

- API cost increase: < 20% (acceptable tradeoff)

## Phase 4: CAT Scan & Optimization (Velocity v0.4)

| Duration | 4-6 sessions (8-12 hours) |
| --- | --- |
| Goal | Build CAT Scan diagnostic interface, implement caching layer |

Deliverables:

- CAT Scan web interface (/cat-scan/)

- Live signal visualization

- Synapse integrity checker

- Damage simulation tool

- Benchmark comparison dashboard

- FactDatabase caching neuron

- SourceCache for repeated source lookups

Success Metrics:

- All neurons documented with cards (100% coverage)

- Synapse check integrated into development workflow

- Cache hit rate: 15-25% on repeated patterns

## Phase 5: Product Assembly

| Duration | 8-12 sessions (16-24 hours) |
| --- | --- |
| Goal | Assemble VENOM, VITAL, and VALOR from proven components |

Phase 5A: VENOM (Proactive Hunter) - 3-4 sessions

- FeedMonitor integration with RSS/social streams

- PatternMatcher for misinformation signatures

- AlertRenderer for notification system

- Subscriber management interface

Phase 5B: VITAL (News Digest) - 2-3 sessions

- DigestFormatter for daily briefing layout

- Automated news source monitoring

- WisdomSynthesizer integration for context

- Email/notification delivery system

Phase 5C: VALOR (Advocacy Coach) - 3-5 sessions

- BridgeBuilder for common ground language

- ProgressTracker for user journey

- ArgumentMapper for claim/evidence chains

- Red Flag Registry for bad-faith detection

# 7. Session Estimates & Resource Planning

## 7.1 Session Breakdown by Phase

| Phase | Sessions | Hours | Neurons | Key Risk |
| --- | --- | --- | --- | --- |
| 1: Foundation | 4-6 | 8-12 | 3-5 | SSE compatibility |
| 2: Intelligence | 3-5 | 6-10 | 2-3 | Haiku quality |
| 3: Parallel | 6-8 | 12-16 | 4-6 | Aggregation logic |
| 4: CAT Scan | 4-6 | 8-12 | 3-4 | UI complexity |
| 5A: VENOM | 3-4 | 6-8 | 3-4 | Feed reliability |
| 5B: VITAL | 2-3 | 4-6 | 2-3 | Content curation |
| 5C: VALOR | 3-5 | 6-10 | 4-5 | Conversation quality |
| TOTAL | 25-37 | 50-74 | 21-30 |  |

## 7.2 Timeline Projection

Based on your availability (Thursday afternoon + Friday + weekends):

- Sessions per week: 2-3 (realistic with McFarlane schedule)

- Phase 1 completion: 2-3 weeks

- Phase 2 completion: 1-2 weeks

- Phase 3 completion: 2-3 weeks

- Phase 4 completion: 2 weeks

- Phase 5 completion: 3-4 weeks

Total estimated timeline: 10-14 weeks (March-April 2026)

## 7.3 Resource Requirements

| Resource | Notes |
| --- | --- |
| Claude Sessions | 25-37 sessions @ ~2 hours each |
| Your Time | 50-74 hours over 10-14 weeks |
| API Costs (Testing) | ~$50-100/month during active development |
| External Help | None required - we build together |
| Infrastructure | Existing Vercel deployment sufficient |

# 8. Project Flow Diagram

The following diagram shows the development flow from Legacy Veracity through Velocity phases to final product assembly. Each box represents a milestone, with dependencies shown by connecting lines.

┌─────────────────────────────────────────────────────────────────────┐

│                        LEGACY VERACITY                              │

│                    (Stable - Do Not Modify)                         │

│         Track A ✓  |  Track B ✓  |  Track C ✓  |  VINCULUM ✓        │

└─────────────────────────────────────────────────────────────────────┘

│

│ Fork

▼

┌─────────────────────────────────────────────────────────────────────┐

│  PHASE 1: FOUNDATION                                    4-6 sessions│

│  ┌─────────────┐  ┌─────────────┐  ┌─────────────┐                  │

│  │   /velocity │  │  Streaming  │  │   Trace     │                  │

│  │    Fork     │→ │   Renderer  │→ │   Logging   │                  │

│  └─────────────┘  └─────────────┘  └─────────────┘                  │

│  Deliverable: Velocity v0.1 - Same quality, progressive display    │

└─────────────────────────────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────┐

│  PHASE 2: INTELLIGENCE                                  3-5 sessions│

│  ┌─────────────┐  ┌─────────────┐                                   │

│  │   Claim     │  │  Complexity │      Simple → Haiku (fast)       │

│  │ Classifier  │→ │   Router    │→                                  │

│  └─────────────┘  └─────────────┘      Complex → Sonnet (thorough) │

│  Deliverable: Velocity v0.2 - Smart routing, 50%+ queries faster   │

└─────────────────────────────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────┐

│  PHASE 3: PARALLEL PROCESSING                           6-8 sessions│

│  ┌─────────────────────────────────────────────────┐                │

│  │              Parallel Orchestrator               │                │

│  │  ┌───────┐ ┌───────┐ ┌───────┐ ┌───────┐       │                │

│  │  │Search │ │Analyze│ │Verify │ │Wisdom │→ Aggregate             │

│  │  └───────┘ └───────┘ └───────┘ └───────┘       │                │

│  └─────────────────────────────────────────────────┘                │

│  Deliverable: Velocity v0.3 - 40-50% faster total time             │

└─────────────────────────────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────┐

│  PHASE 4: CAT SCAN & OPTIMIZATION                       4-6 sessions│

│  ┌─────────────┐  ┌─────────────┐  ┌─────────────┐                  │

│  │  CAT Scan   │  │   Synapse   │  │   Caching   │                  │

│  │  Interface  │  │   Checker   │  │    Layer    │                  │

│  └─────────────┘  └─────────────┘  └─────────────┘                  │

│  Deliverable: Velocity v0.4 - Full diagnostics, optimized          │

└─────────────────────────────────────────────────────────────────────┘

│

┌─────────────┼─────────────┐

▼             ▼             ▼

┌───────────────────┐ ┌───────────────────┐ ┌───────────────────┐

│  PHASE 5A: VENOM  │ │  PHASE 5B: VITAL  │ │  PHASE 5C: VALOR  │

│    3-4 sessions   │ │    2-3 sessions   │ │    3-5 sessions   │

│                   │ │                   │ │                   │

│  • FeedMonitor    │ │  • DigestFormatter│ │  • BridgeBuilder  │

│  • PatternMatcher │ │  • NewsMonitor    │ │  • ProgressTracker│

│  • AlertRenderer  │ │  • WisdomSynth    │ │  • ArgumentMapper │

│                   │ │                   │ │                   │

│  Proactive        │ │  Daily News       │ │  Advocacy         │

│  Misinfo Hunter   │ │  With Context     │ │  Coaching         │

└───────────────────┘ └───────────────────┘ └───────────────────┘

│                   │                     │

└───────────────────┴─────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────┐

│                     VERITAS PLATFORM COMPLETE                       │

│                                                                     │

│   ┌──────────┐  ┌──────────┐  ┌──────────┐  ┌──────────┐           │

│   │ VERACITY │  │  VENOM   │  │  VITAL   │  │  VALOR   │           │

│   │ Consumer │  │  Hunter  │  │  Digest  │  │  Coach   │           │

│   └──────────┘  └──────────┘  └──────────┘  └──────────┘           │

│                                                                     │

│              All built from shared component library                │

│              All monitored by CAT Scan diagnostics                  │

│              All documented with neuron cards                       │

└─────────────────────────────────────────────────────────────────────┘

# 9. Success Metrics & Milestones

## 9.1 Speed Metrics

| Metric | Legacy | Velocity Target |
| --- | --- | --- |
| Time to first content | 90-120 sec | 3-5 sec |
| Simple query total time | 90-120 sec | 8-12 sec |
| Complex query total time | 90-120 sec | 45-60 sec |
| User-perceived wait | Full duration | Progressive (feels fast) |

## 9.2 Quality Metrics

| Metric | Target |
| --- | --- |
| Assessment quality | No regression from Legacy (blind comparison test) |
| Haiku vs Sonnet match | 95%+ equivalent on simple queries |
| Error rate | < 2% (match or improve Legacy) |
| Political balance | Maintained across all products |

## 9.3 Architecture Metrics

| Metric | Target |
| --- | --- |
| Neuron documentation | 100% coverage before v1.0 |
| Synapse mapping | All connections documented in CONNECTOME.md |
| Pre-modification checks | 100% compliance (no untraced changes) |
| Component reuse | 80%+ of neurons used by 2+ products |

## 9.4 Key Milestones

- Milestone 1: Velocity v0.1 deployed with streaming (end of Phase 1)

- Milestone 2: 50% of queries running on fast path (end of Phase 2)

- Milestone 3: Complex queries under 60 seconds (end of Phase 3)

- Milestone 4: CAT Scan operational with 100% neuron coverage (end of Phase 4)

- Milestone 5: VENOM beta launch (Phase 5A complete)

- Milestone 6: VITAL beta launch (Phase 5B complete)

- Milestone 7: VALOR beta launch (Phase 5C complete)

- Milestone 8: Full platform launch with all four products

# 10. Risk Management

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| SSE browser compatibility | Low | Medium | Fallback to polling |
| Haiku quality insufficient | Medium | Medium | Adjust classification threshold |
| Parallel aggregation complexity | Medium | High | Incremental decomposition |
| API cost increase | High | Medium | Monitor and cap parallel calls |
| Session continuity gaps | Medium | Medium | Rigorous handoff docs |
| Scope creep | High | Medium | Phase gates, clear deliverables |
| Accidental synapse severing | Medium | High | CAT Scan pre-mod checks |
| Time availability | Medium | High | Realistic scheduling, no rush |

## Critical Risk: Legacy Veracity Protection

The most important risk mitigation is already built into the architecture: Legacy Veracity remains completely untouched throughout development. Velocity is a parallel system that can be abandoned at any time without affecting production. This eliminates the catastrophic risk of breaking a working system while experimenting.

# Appendix A: Neuron Card Template

Every component in the VERITAS architecture gets documented with a Neuron Card:

# NEURON: [ComponentName]

Version: 0.1

Created: YYYY-MM-DD

Last Modified: YYYY-MM-DD

Status: [Active | Dormant | Deprecated]

## SOMA (Core Function)

What this neuron does in one sentence.

## DENDRITES (Inputs)

| Receives | From Neuron | Data Shape | Required? |

|----------|-------------|------------|-----------|

| rawQuery | UserQueryParser | string | Yes |

## AXON TERMINALS (Outputs)

| Sends | To Neuron(s) | Data Shape | Trigger |

|-------|--------------|------------|---------|

| classification | TrackRouter | Classification | Always |

## SYNAPTIC CONNECTIONS

- Upstream: [neurons that feed this one]

- Downstream: [neurons this one feeds]

- Lateral: [neurons it coordinates with]

## DAMAGE REPORT (What Breaks If This Dies)

- TrackRouter cannot route → user stuck

- StreamingRenderer has nothing → blank screen

## GROWTH HISTORY

| Date | Change | Reason | Synapses Affected |

|------|--------|--------|-------------------|

| YYYY-MM-DD | Created | Initial build | None (new) |

# Appendix B: Session Protocol Checklist

Use this checklist at the start and end of every development session:

## Session Start Checklist

☐ Review CONNECTOME.md for current architecture state

☐ Review relevant Neuron Cards for components being modified

☐ Review previous session handoff document

☐ Identify specific deliverables for this session

☐ Confirm which neurons will be created/modified

☐ Run synapse integrity check if modifying existing neurons

## Pre-Modification Checklist

☐ Document upstream neurons that feed the target

☐ Document downstream neurons the target feeds

☐ Document lateral neurons that coordinate with target

☐ Run damage simulation if removing functionality

☐ Identify mitigation for any at-risk synapses

☐ Get explicit approval before proceeding

## Session End Checklist

☐ Update CONNECTOME.md with any new pathways

☐ Create/update Neuron Cards for modified components

☐ Update Engram file with session activity

☐ Run synapse integrity check to verify no breaks

☐ Test benchmark queries if functionality changed

☐ Create handoff document for next session

☐ Copy session transcript if significant

☐ Commit all changes to version control

## Handoff Document Template

# SESSION HANDOFF: YYYY-MM-DD

## Neurons Created This Session

- [List with links to Neuron Cards]

## Neurons Modified This Session

- [List with change summaries]

## Synapses Established

- [New connections documented]

## Synapses At Risk

- [Any connections that need monitoring]

## Next Session Should

- [Prioritized task list]

## DO NOT TOUCH (Fragile)

- [Components/files that must not be modified]

— End of Document —

VERITAS LLC | veritastruth.net | 🖖